DBIM SESSION 1 - HANDS-ON WORKSHEET

Service Desk Automation: Value-Chain Mapping

Use Case Orchestration & SSOT Thinking  •  Bite-Sized Approach  •  Discovery → Rationalization

| Field | Fill in |
| --- | --- |
| Name(s) | Ramachandrapurapu Mahima Varshini |
| Group / Team | Team 13 |
| Date | 29-09-2026 |
| Real organization chosen for the Capstone (Part D) | KLU Campus IT |

How to use this worksheet

This worksheet runs alongside the Session 1 slide deck. Every part references the same fictional company, TechNova Solutions, that the slides walk through - so read the matching slide section first, then fill in your own version here. Part D (Capstone) is where you leave TechNova behind and apply everything to a real organization.

- Part A – SSOT Use Case Charter (10 min, individual or pairs)

- Part B – Bite-Sized Value Chain Breakdown (12 min, individual or pairs)

- Part C – Discovery → Rationalization Mini-Workshop (15 min, groups of 3–4)

- Part D – Capstone: Real-World Application (take-home, groups of 3–4)

# Part A - Build an SSOT Use Case Charter

Context: TechNova's Service Desk also struggles with laptop provisioning delays for new hires - it currently takes 5+ days, and the story lives across an onboarding spreadsheet, IT's ticketing queue, and Slack DMs to the hardware vendor. No one owns the end-to-end picture.

Reference - worked example from the slides Use case: Auto-resolve password reset tickets ¦ Owners: IT Ops Lead / Automation Eng Lead ¦ KPI: Cut resolution time 26h → 15 min, save $9/ticket ¦ Data sources: ServiceNow ticket API, AD user directory ¦ Scope boundary: password reset only - NOT account lockout ¦ Status: Discovery complete → Rationalized

Your task: complete this SSOT charter for the laptop provisioning use case.

| Field | Your answer |
| --- | --- |
| Use case name | New Employee Laptop Provisioning Automation |
| Business owner (name a role, not a department) | Employee Onboarding Manager |
| Tech owner (name a role, not a department) | IT Service Automation Lead |
| KPI / value hypothesis (must be measurable in 8–10 weeks) | Reduce the average time required to provide laptops to new employees from 5+ days to less than 2 days within 8–10 weeks. |
| Data sources this use case will need | Employee onboarding spreadsheet/system, IT ticketing system, laptop inventory records, and hardware vendor order/status records. |
| Scope boundary - what is explicitly OUT of scope? | The use case covers laptop requests, approval, inventory availability and delivery tracking for new employees. It does not cover laptop replacement requests, employee offboarding, desktop procurement or mobile device provisioning. |
| Current status (Discovery / Rationalized / In Build) | Discovery |

Reflection

Without a single shared charter like this one, name ONE way the business team and the engineering team could end up building two different things for the same use case.

Without a shared charter, the business team might expect the solution to handle the complete laptop process from request to delivery, while the technical team might only automate ticket creation. This difference in expectations could result in a solution that does not fully meet the business requirement.

# Part B - Break Down a Big Bang Problem

Context: TechNova leadership just announced, “We want a fully automated employee onboarding experience.” That is a Big Bang statement - too large, too vague, too slow to show value. Your job: decompose it into a value chain of bite-sized use cases, the same way the slides broke “automate the service desk” into 5 steps.

Reference - the Service Desk value chain from the slides 1. Ticket Intake & Classification → 2. Auto-Routing → 3. Auto-Resolution (FAQs, Password Reset) → 4. Escalation & SLA Monitoring → 5. Feedback & Improvement Loop. Each step is its own 8–10 week sprint with its own owner and KPI.

Your task: map the Employee Onboarding value chain into 4–6 bite-sized use cases.

| # | Use case name | What it delivers on its own | Sprint length |
| --- | --- | --- | --- |
| 1 | New Hire Information Collection | HR can collect and validate all required employee information in one place before onboarding begins. | 8 weeks |
| 2 | Automated Account Setup | New employees can receive their required email and system accounts without manual follow-ups. | 8 weeks |
| 3 | Laptop Provisioning Tracker | HR and IT can track laptop requests, availability, and delivery status for new employees. | 8 weeks |
| 4 | Employee Access Provisioning | New employees can receive the required application and system access based on their role. | 8 weeks |
| 5 | Onboarding Task & Status Tracking | HR and managers can view completed, pending, and delayed onboarding activities in one place. | 8 weeks |

Sequencing

Which use case from your table above could go live FIRST and deliver value completely on its own, before any of the others exist? Why that one?

New Hire Information Collection could go live first because HR can collect and validate employee details independently before the other onboarding processes are automated.

Dependency

Name ONE pair of use cases from your table where one clearly depends on the other being built first.

Automated Account Setup depends on New Hire Information Collection because the employee details are required before creating the necessary accounts.

# Part C - Discovery → Rationalization Mini-Workshop

Groups of 3–4. Assign roles: one Business Owner, one Tech Lead, one QA/Ops rep (a 4th person can be Facilitator/Scribe). You are rationalizing candidate use cases for TechNova's onboarding transformation - start from your Part B list and add more.

Reference - the scoring matrix from the slides Score every candidate 1–5 on Business Impact, Feasibility, and Strategic Alignment. Add the three scores for a Total out of 15. In the worked example, “Password reset auto-resolve” scored 5+5+5 = 15 and won the next sprint slot over five other candidates.

Step 1 (5 min) - Discovery: brainstorm without judging

List every friction point your group can think of in employee onboarding - include your Part B use cases AND at least 4 new ones (equipment, HR paperwork, access provisioning, buddy assignment, training modules, facilities access, payroll setup, etc.).

| # | Candidate use case (one line, raw, unfiltered) |
| --- | --- |
| 1 | New Hire Information Collection |
| 2 | Automated Account Setup |
| 3 | Laptop Provisioning Tracker |
| 4 | Employee Access Provisioning |
| 5 | Onboarding Task & Status Tracking |
| 6 | Employee ID Card Request |
| 7 | New Employee Training Enrollment |
| 8 | Payroll and Bank Detail Setup |
| 9 | Buddy Assignment for New Employees |
| 10 | Workplace / Facilities Access Request |

Step 2 (5 min) - Rationalization: score every candidate

| Candidate | Business Impact (1–5) | Feasibility (1–5) | Strategic Alignment (1–5) | Total |
| --- | --- | --- | --- | --- |
| New Hire Information Collection | 5 | 5 | 5 | 15 |
| Automated Account Setup | 5 | 4 | 5 | 14 |
| Laptop Provisioning Tracker | 5 | 4 | 5 | 14 |
| Employee Access Provisioning | 5 | 3 | 5 | 13 |
| Onboarding Task & Status Tracking | 4 | 5 | 5 | 14 |
| Employee ID Card Request | 3 | 4 | 3 | 10 |
| New Employee Training Enrollment | 3 | 5 | 4 | 12 |
| Payroll and Bank Detail Setup | 5 | 3 | 5 | 13 |

Step 3 (5 min) - Decide and defend

Top-ranked use case (goes into the next sprint):

New Hire Information Collection

Why this one and not the second-highest scorer? What would make you override the numbers?

It provides a strong foundation for onboarding because complete and validated employee information can be collected in one place, reducing manual follow-ups and making later onboarding activities easier to initiate.

# Part D - Capstone: Real-World Application

TechNova was the training wheels. Now pick a REAL service desk, help desk, or support function you have direct access to or can interview someone from - e.g. your college IT/hostel/facilities help desk, an internship company's support team, or a campus admin office. Apply all three DBIM tools to it, end to end.

Step 0 - Pick your organization

| Organization / function chosen | KLU Campus IT / Student IT Support |
| --- | --- |
| Who did you talk to (name / role)? | IT Support Executive / Help Desk Staff |

## D1. SSOT Use Case Charter

Identify the single highest-friction problem in this support function and write its charter.

| Field | Your answer |
| --- | --- |
| Use case name | Centralized Student IT Support Request Management |
| Business owner | Student Support Operations Manager |
| Tech owner | IT Service Management Lead |
| KPI / value hypothesis | Reduce the average time taken to acknowledge and assign student IT requests by 40% within 8–10 weeks. |
| Data sources | Student support requests, IT ticketing records, student information system, issue categories, and resolution/status records. |
| Scope boundary | Include submission, categorization, assignment and status tracking of student IT support requests. Exclude academic queries, fee-related issues, hostel complaints and hardware procurement. |

## D2. Bite-Sized Value Chain Map

Map the broader transformation this problem sits inside, as 4–6 sprint-sized use cases.

| # | Use case name | What it delivers on its own | Sprint length |
| --- | --- | --- | --- |
| 1 | IT Request Submission | Students can submit IT issues through a structured request process instead of explaining the issue repeatedly. | 8 weeks |
| 2 | Issue Classification | Incoming requests can be categorized based on the type of IT problem. | 8 weeks |
| 3 | Automatic Request Assignment | Requests can be assigned to the appropriate IT support person based on issue category. | 8 weeks |
| 4 | Request Status Tracking | Students and support staff can see whether a request is pending, in progress or resolved. | 8 weeks |
| 5 | Resolution Feedback | Students can provide feedback after their IT issue is resolved, helping identify recurring problems. | 8 weeks |

## D3. Discovery → Rationalization

List at least 8 real candidate problems you found (from your interview or direct observation), then score and rank them.

| # | Candidate use case |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 1 | IT Request Submission |  |  |  |  |
| 2 | Issue Classification |  |  |  |  |
| 3 | Automatic Request Assignment |  |  |  |  |
| 4 | Request Status Tracking |  |  |  |  |
| 5 | Resolution Feedback |  |  |  |  |
| 6 | Password Reset Support |  |  |  |  |
| 7 | Wi-Fi / Network Issue Reporting |  |  |  |  |
| 8 | Software Installation Request |  |  |  |  |
| Candidate |  | Business Impact (1–5) | Feasibility (1–5) | Strategic Alignment (1–5) | Total |
| IT Request Submission |  | 5 | 5 | 5 | 15 |
| Issue Classification |  | 4 | 5 | 5 | 14 |
| Automatic Request Assignment |  | 5 | 4 | 5 | 14 |
| Request Status Tracking |  | 5 | 5 | 5 | 15 |
| Resolution Feedback |  | 3 | 5 | 4 | 12 |
| Password Reset Support |  | 5 | 5 | 4 | 14 |
| Wi-Fi / Network Issue Reporting |  | 5 | 4 | 5 | 14 |
| Software Installation Request |  | 4 | 4 | 4 | 12 |

Top-ranked use case and why: IT Request Submission is selected as the next use case because, although Request Status Tracking has the same score, submission creates the initial structured entry point for IT issues and provides the data needed for later classification, assignment and status tracking.

## D4. Reflection (150–200 words)

Think back on your Parts A–D. Pick ONE moment where skipping SSOT thinking, bite-sizing, or rationalization would have caused real damage in your chosen organization - and explain what would have gone wrong.

One important situation where SSOT thinking would prevent problems is when different teams have different expectations about what an IT support automation project should deliver. For example, the business team may expect a complete solution that allows students to submit issues, automatically assign them, track progress and provide feedback. The technical team, however, may understand the requirement as only creating an online request form. If there is no shared SSOT charter, both teams could spend time building different parts of the problem without agreeing on the same outcome, KPI or scope. Bite-sizing also helps prevent the project from becoming too large. Instead of trying to automate the entire student IT support process at once, the organization can first implement structured request submission and then gradually introduce classification, assignment, tracking and feedback. Rationalization provides another layer of control by comparing candidate problems based on business impact, feasibility and strategic alignment. This makes the decision more structured rather than choosing a use case only because it appears technically interesting. Overall, these three methods create a clearer connection between the business problem and the solution being developed.

# Grading Rubric

| Deliverable | What we're looking for | Weight |
| --- | --- | --- |
| SSOT Use Case Charter (Part D1) | Named owners (not departments), a KPI you could actually measure in 8–10 weeks, a real scope boundary | 25% |
| Bite-Sized Value Chain Map (Part D2) | 4–6 genuinely sprint-sized use cases, logical sequencing, one dependency explicitly called out | 25% |
| Discovery → Rationalization Matrix (Part D3) | 8+ genuine candidates from real observation/interview, honest (not inflated) scoring, a defensible top pick | 30% |
| Reflection (Part D4) | Specific moment identified, clear reasoning about what structure prevented or would have prevented | 20% |

Submit this worksheet (Parts A–D completed) before Session 2.